1. The work has been completed 122.71% of the Work Order Amount.

2. Requisite Deviation Statement is enclosed. The Overall Excess is more than 5% and Approval of the Deviation Case is required from the Superintending Engineer, PWD Electrical Circle, Udaipur.

3. Work was completed in time.

4. The amount of Extra items is Rs. 15216 which is 4.49% of the Work Order Amount; under 5%, approval of the same is to be granted by this office.

5. Quality Control (QC) test reports attached.

6. Please peruse above details for necessary decision-making.

Premlata Jain

AAO- As Auditor